}

Guide1. APT Project Definition

Capstone Subject

- PART I

1. Personal History

Below is a table in which you must complete the requested information.

| Student Name | Benjamin Isaac Casellas Madrid |
| --- | --- |
| Ruth | 21.171.660-6 |
| Career | Computer Engineering |
| Headquarters | Duoc UC Melipilla headquarters |

| Student Name | Lucas Ignacio Padilla Aliaga |
| --- | --- |
| Ruth | 21.440.449-4 |
| Career | Computer Engineering |
| Headquarters | Duoc UC Melipilla headquarters |

| Student Name | Benjamín Tomás Núñez Arancibia |
| --- | --- |
| Ruth | 21.333.703-3 |
| Career | Computer Engineering |
| Headquarters | Duoc UC Melipilla Headquarters |

| Student Name | Emilio Castro González |
| --- | --- |
| Ruth | 21.446.771-2 |
| Career | Computer Engineering |
| Headquarters | Duoc UC Melipilla Headquarters |

2. APT Project Description

In the description, you must briefly indicate the name of your APT project and the competencies of the graduate profile that you are going to put into practice. If the areas of performance are defined in your career, also mention which areas of performance the project is linked to.

| Project Name | “HomeCount Simulator” |
| --- | --- |
| Performance Area(s) | - Software Development - Web Development - Database management and design - Algorithm programming - Management and design of computer systems - Quality and security testing computer systems |
| Competencies | - Offer proposals for IT solutions by comprehensively analyzing the processes according to the requirements of the organization. - Develop a software solution using techniques that allow systematizing the development and maintenance process, ensuring the achievement of objectives. - Build data models to support the organization's requirements according to a defined and scalable design over time. - Schedule queries or routines to manipulate information from a database according to the organization's requirements. - Build the architectural model of a systemic solution that supports business processes according to the organization's requirements and industry standards. - Resolve systemic vulnerabilities to ensure that the software built meets the security standards required by the industry. |

3. APT Project Rationale

Below are different fields that you must complete with the requested information. This section seeks to describe your project in detail and justify its relevance and relevance.

| Relevance of the APT project | We chose this topic because of a real and practical need that I constantly observe: the financial and technical misinformation that people face when they want to build their own home, which is highly relevant to my field of work, since it allows me to apply algorithmic logic, database structuring and interface development to program a simulation engine capable of cross-referencing budgets with material costs. The situation addressed is located in different geographical areas of Chile, focusing especially on areas with a critical housing demand and a considerable presence of "land takeovers", such as the peripheries of Santiago, San Antonio and Melipilla. These localities are characterized by the urgent need for housing solutions, where families resort to self-construction with very limited resources and without professional advice. This problem directly affects vulnerable families and workers from emerging socioeconomic sectors who, lacking knowledge in cubing or contribution, run the risk of buying badly or running out of funds in the middle of the work. Consequently, the value contribution of this software is to democratize the planning and optimization of resources, giving users a clear guide on what they can really build with their money to avoid unfinished projects, also laying the foundations for future integrations with social housing foundations, municipalities or local hardware stores. |
| --- | --- |
| APT Project Description | The "HomeCount Simulator" project seeks to implement a web platform for families and people in the process of self-construction, in order to eliminate financial uncertainty and allow the simulation of housing projects according to the budget entered by the user. The solution will be accessible, intuitive and compatible with different devices, in this case primarily web platforms, improving the planning of economic resources and automating the exact calculation of the necessary materials or warning the viability of the work. |
| Relevance of the project with the graduate profile | The project has a direct relationship with the graduate profile of the career, since it involves designing and implementing a computer solution aimed at solving a real problem in the planning of the self-construction of homes, specifically through the simulation of budgets and the automation of the calculation of materials through a web platform. Regarding the competencies selected for this development, the competence of developing a software solution is put into practice through the construction of the system following a structured process that includes the collection of requirements, design, development and testing. Likewise, the competence of programming queries or routines to manipulate information is reflected in the implementation of a database and algorithms that allow managing operations such as the registration of material costs, the cross-referencing of data with the amount entered by the user and the validation of the viability of the work. Finally, the competence of offering a proposal for a computer solution based on the comprehensive analysis of processes is evidenced in the identification of shortcomings in the current planning of families, characterized by manual calculations, misinformation and a high risk of unfinished projects, and in the definition of a solution that allows automating, transparency and optimization of the management of economic resources destined for construction. |
| Relationship to professional interests | The "HomeCount Simulator" Project is directly related to the professional interests of students, as it seeks to develop a computer solution that incorporates areas of great interest during the course of the career, such as web development and relational database management. In addition, there is a special interest in the creation of functional solutions that improve planning processes and optimization of resources, as well as in the structured management of data. These aspects are reflected in this project, because it consists of the development of a web platform for the simulation of construction budgets, incorporating a database that allows the efficient management of material costs and evaluate the viability of housing projects. In addition, this project will contribute significantly to the professional development of our team, as it will allow us to apply and reinforce technical skills related to software development, database design and process analysis. It will also strengthen practical skills aimed at solving real problems and developing efficient technological solutions. |
| Development feasibility of the APT Project | The development of this project is feasible for its development, since its technical scope is adjusted to the resources and the 18-week schedule. In order to structure the work, we defined all the weeks in three clear phases: a start and planning stage (weeks 1 to 4) to define and validate the proposal; a period of intensive development and execution of the project (weeks 5 to 15), with milestones for evaluation and final delivery of the prototype; and a closing phase (weeks 16 to 18) aimed at the presentation and defense of the project. At the material level, the requirements are minimal, limited to computers with an internet connection and the use of free software tools, such as development environments and databases. On the other hand, external factors such as online access to the catalogs of large Chilean hardware chains and extensive programming documentation on the internet greatly facilitate the process. Although there are factors that could hinder progress, such as the constant fluctuation of material prices and our lack of advanced knowledge in construction, these will be solved by designing a system with updatable prices using a database with frozen values for the 15th week delivery, and with the active participation of our client, who will act as an expert advisor to validate the data and construction processes shown on the platform. This, added to limiting the scope of the prototype to a standardized list of materials for thick work, will allow us to demonstrate the correct functionality of the algorithmic logic without diverting the technological focus of the project. |

- PART II

4. Objectives

In this section you must define general and specific objectives of the APT Project. It is important to clarify that the objectives must be stated in a clear, concise way and without giving further explanations, that is, they must be understood by themselves. It is suggested to write them using an infinitive verb, as this requires specific actions to be specified.

| General objective | Develop an interactive web application that allows users to plan and quote the construction materials for a home, adjusting to the available options based on a defined maximum budget. |
| --- | --- |
| Specific objectives | To achieve the proposed general objective, the project will begin by raising the functional requirements and the updated catalog of materials, prices and yields necessary for the system. From this base, the structure of a relational database will be designed that allows the storage and efficient consultation of information. Subsequently, the focus will be on developing the interactive graphic interface that includes the budget bar and the parameters of the home, which will be connected by programming the calculation algorithm in charge of crossing the user's maximum limit with the inventory to adjust the options in real time. Finally, the process will conclude by executing functional validation tests that ensure the mathematical accuracy of the quotes and guarantee strict respect for the established budget. |

5. Methodology

For the execution of the project we will use an agile scrum methodology. With this we structure the work in phases, in which we will focus on making their respective deliverables, thus maintaining an organized work and with measurable progress

Description of the Scrum Methodology

To address financial misinformation and the lack of technical advice in self-construction, the solution will be developed and implemented through the "HomeCount Simulator" web platform. The project will be managed under the agile Scrum methodology, structured in work phases over 18 weeks. This approach allows for continuous validation of customer and user requirements, ensuring continuous deliveries and minimizing scope risks. Regarding the organization of group work, the team will distribute its roles and responsibilities in the following areas of performance: - Product Owner: Benjamin Isaac Casellas Madrid. - Scrum Master: Benjamín Tomás Núñez Arancibia. - Developers: Emilio Castro Gonzalez. - Tester Q&A : Lucas Ignacio Padilla Aliaga.

6. Evidence

Next, describe what evidence will be evaluated in the progress report and in the final report of your APT project. This evidence must be agreed with your teacher. Evidence will be understood as the products that are developed during the project and whose purpose is to make visible or document how the work has been implemented.

| Type of evidence (skip the end) | Name of evidence | Description | Justification |
| --- | --- | --- | --- |
| Breakthrough (Phase 1) | 1.5_ Student Guide Phase 1 Project Definition APT.docx | Formal document that consolidates the definition of the "HomeCount Simulator" project, objectives, rationale and work plan. | Formally deliver the initial idea of the project, demonstrating the planning and establishing the baseline for its development. |
| Breakthrough (Phase 1) | 1.4_APT122_FormativaFase1.docx | Formative evaluation document of the first stage of the project, specifically phase 1. | Ensures early feedback from the teacher on the structure of the project before moving on to intensive development. |
| Breakthrough (Phase 1) | Presentation Proyecto.pptx | Structured visual support material for the group presentation of the proposal in week 4. | It allows communicating and defending the feasibility, scope and social relevance of the simulator in front of the examining teacher. |
| Breakthrough (Phase 2) | Document Capture of Requirements | Document detailing the functional and non-functional requirements of the HomeCount system | It formally defines the exact scope of the software and serves as a guide to know what functionalities need to be programmed during the course of phase 2. |
| Breakthrough (Phase 2) | Software Architecture Document (4+1 Model) | Set of diagrams based on the 4+1 view model (Logic, Development, Process, Physics and Scenarios) for "HomeCount Simulator". | Demonstrates the competence of building the architectural model of the system, documenting the solution from the UML language. |
| Breakthrough (Phase 2) | Mockups (Prototipos de Interfaz) | Visual layouts of the web platform screens, including the dynamic quote bar. | It represents the design of the user experience and the arrangement of key functionalities for the quote. |
| Breakthrough (Phase 2) | 2.4_GuiaEstudiante_Fase 2_DesarrolloProyecto APT.docx | Progress report detailing the initial progress of development, database design and first interface mockups. | It shows the fulfillment of the first technical milestones and the correct application of the Scrum methodology in development. |
| Breakthrough (Phase 2) | System Evidence Application and Database | Technical deliverables in the repository: source code of the web prototype and SQL scripts with the catalog of materials. | It tangibly demonstrates the functionality of the budgeting algorithm and the relational structure of the data. |
| Breakthrough (Phase 2) | Relational Database Model | Diagram illustrating the tables and relationships for storing the catalog of materials, prices, and yields. | Visualize the technical and structural planning needed to manage inventory before scheduling. |
| Breakthrough (Phase 2) | Quality Control (QA) Plan and Record | Document detailing the test cases executed, input validation, and bug report resolved. | It ensures that the software meets the required standards, validating the accuracy of the calculation engine and the correct response of the system. |
| Breakthrough (Phase 2) | Documentación_Scrum.rar | The document details the implementation of the Agile Scrum framework in our operational process over the course of defined phases. | It supports the adoption of Scrum in the team's operations, ensuring transparency with stakeholders and among members. |
| Final (Phase 2) | 2.6_GuiaEstudiante_Fase 2_Informe Final Project APT.docx | A conclusive report of the development phase, covering manuals, validation tests (QA) and technical closure of the software. | Document the entire development cycle, supporting the programming and architecture decisions made. |
| Final (Phase 2) | Evidence of Technical / User Documentation | Complementary system files (e.g. user manual, technical requirements document or diagrams). | It facilitates the technical understanding of the system for future maintenance or for validation with the customer advisor. |
| Final (Phase 3) | Final Defense of the proyecto.pptx Presentation | Final formal presentation for the defense and closure of the project in weeks 17-18. | It is the key instrument to expose the achievement of the objectives and the final operation of "HomeCount Simulator". |
| Final (Phase 3) | Software Operation Demonstration Video | Screen recording operating the platform and showing how the budget bar filters the materials. | Check that the finished product is functional, deliverable, and understandable to the end user. |

7. Work Plan

In the following table define the planning of your APT Project according to what is required.

| APT Project Work Plan |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Competence or units of competences | Name of Activities/Tasks | Description Activities/Tasks | Resources | Duration of the activity | Responsible | Observations |
| Offer proposals for IT solutions by comprehensively analyzing the processes according to the requirements. | Initiation, planning and requirements gathering | To raise functional requirements and compile the updated catalog of thick work materials, prices and yields | Computers, internet access, catalogs of large Chilean hardware chains. | 4 Weeks | Benjamin Isaac Casellas Madrid (Product Owner) | Difficulty: The variation in prices |
| Build data models to support the organization's requirements according to a defined and scalable design over time | Database Design and Relational Model | Design the structure of the relational database for the efficient storage and consultation of the inventory catalog | Computers, free software for database modeling, internet | 2 Weeks | Emilio Castro Gonzalez (Developer) | No comments |
| Build the architectural model of a systemic solution that supports business processes according to the organization's requirements and industry standards. | UML Architecture Design and Documentation | Creation of mandatory diagrams (Use Cases, Classes, Components and Sequence) and definition of architecture. | Modeling software (Draw.io, StarUML). | 2 Weeks | Benjamín Núñez (Scrum Master) | It covers the Technical Pillars of Design for the "HomeCount" software by implementing 4 technical views + use case. |
| Develop a software solution using techniques that allow the efficient process of development and maintenance, ensuring the achievement of objectives. | Interface design or mockups | Design the visual prototypes of the interactive web platform, integrating the dynamic bar of budget and housing parameters. | Computers, free software design tools | 2 weeks | Emilio Castro Gonzalez (Developer) and Benjamín Núñez (Scrum Master) | Mockups to evaluate the user experience will be delivered as evidence of progress |
| Resolve systemic vulnerabilities to ensure that the software built meets the security standards required by the industry. | Definition of Functional and Non-Functional Requirements (RNF) | Establish performance, data security, and scalability metrics for the system based on previously defined requirements. | Technical documentation. | 2 Weeks | Lucas Padilla (Tester Q&A) | Critical to ensure that engineered software avoids vulnerabilities and meets most non-functional requirements |
| Schedule queries or routines to manipulate information from a database according to the organization's requirements. | Back-end Development and Household Price Simulation Engine | Programming of the algorithm in charge of cross-referencing the user's budget with the materials in the database. | IDEs, backend languages, local server, GitHub. | 3 Weeks | Emilio Castro and Benjamin Casellas | Week 10 includes the progress assessment. |
| Develop a software solution using techniques that allow systematizing the development and maintenance process, ensuring the achievement of objectives. | Front-end development and back-end integration towards visual section | Construction of the responsive web interface and its connection with the business logic (Back-end) for real-time results. | IDEs, frameworks Front-end (Vue/HTML/CSS/JS). | 2 Weeks | Emilio Castro (Dev) |  |
| Build the architectural model of a systemic solution that supports business processes according to the organization's requirements and industry standards. | Virtual Environment Containerization with Docker | Configuring the deployment environment by creating the Dockerfile and docker-compose files. | Docker. | 1 Weeks | Emilio Castro Gonzalez (Developer) and Benjamín Núñez (Scrum Master) | Fundamental aspect for surveying the real environment of the final product. |
| Resolve systemic vulnerabilities to ensure that the software built meets the security standards required by the industry. | Quality Testing (QA) and Error Correction | Execution of unit tests, integration, validation of user inputs and reporting of resolved bugs. | Testing tools. (Cypres / Owaz Zapp) | 1 Weeks | Lucas Padilla (Tester Q&A) | Phase 2 closure and delivery of 100% functional product. |
| Offer proposals for IT solutions by comprehensively analyzing the processes according to the requirements of the organization. | Closing, Documenting and Final Defense of "HomeCount" | Preparation of manuals, demonstration video, presentation essays and technical defense before the evaluation commission. | Docker container lift | 3 Weeks | The whole team | Capstone Project Term |

8. Gantt chart

Look for a Gantt Chart format that suits you and organize the activities planned in the previous point considering the period assigned for the development of your APT Project. You must maintain the temporality of the academic period in the development of the three phases contemplated by the Degree Portfolio Subject.

| Activity | Phase 1 |  |  |  | Step 2 |  |  |  |  |  |  |  |  |  |  |  | Step 3 |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | S 1 | S 2 | S 3 | S 4 | S 5 | S 6 | S 7 | S 8 | S 9 | S 10 | S 11 | S 12 | S 13 | S 14 | S 15 | S 16 |  | S 17 | S 18 |
| Initiation, planning and requirements gathering | x | x | x | x |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Database Design and Relational Model |  |  |  |  | x | x |  |  |  |  |  |  |  |  |  |  |  |  |  |
| UML Architecture Design and Documentation |  |  |  |  | x | x |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Interface design or mockups |  |  |  |  |  | x | x |  |  |  |  |  |  |  |  |  |  |  |  |
| Definition of Non-Functional Requirements |  |  |  |  |  |  | x |  |  |  |  |  |  |  |  |  |  |  |  |
| Back-end Development and Simulation Engine |  |  |  |  |  |  |  | x | x | x |  |  |  |  |  |  |  |  |  |
| Front-end Development and Integration |  |  |  |  |  |  |  |  |  | x | x | x |  |  |  |  |  |  |  |
| Containerization with Docker |  |  |  |  |  |  |  |  |  |  |  |  | x |  |  |  |  |  |  |
| Quality Testing (QA) and Error Correction |  |  |  |  |  |  |  |  |  |  |  |  |  | x | x |  |  |  |  |
| Closing, Documentation and Final Defense |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | x |  | x | x |